MyChristianCounselor - Comprehensive Project Summary

Executive Summary: The Application

MyChristianCounselor is an AI-powered Christian counseling platform that provides scripture-based guidance through conversational AI. The application combines

OpenAI's language models with biblical resources to offer personalized spiritual counseling, crisis support, and faith-based guidance.

Core Purpose

- Provide accessible Christian counseling through AI-powered conversations

- Integrate biblical scripture and Strong's concordance references

- Support multi-user organizations (churches, counseling centers)

- Enable counselor oversight with note-taking and session sharing capabilities

Technical Architecture

- Frontend: Next.js 15.2.5 (React, TypeScript, Tailwind CSS)

- Backend: NestJS with Prisma ORM

- Database: PostgreSQL with multi-tenancy support

- Authentication: JWT with refresh tokens

- AI Integration: OpenAI API for conversational counseling

- Deployment: API (Port 3697), Web (Port 3699)

---

What Has Been Completed

Core Counseling Features

1. AI-Powered Conversations

- Real-time AI counseling with scripture integration

- Context-aware responses based on conversation history

- Topic detection and categorization

- Crisis and grief resource detection

- Question progress indicators

2. Scripture Integration

- Scripture References: Automatic biblical passage lookup and display

- Strong's Concordance: Greek/Hebrew word definitions with Strong's numbers

- Translation Support: Multiple Bible translations (KJV, NIV, ESV, NKJV, etc.)

- Comparison Mode: Side-by-side translation comparison

- Verse Storage: All referenced verses stored in database for offline access

3. Session Management

- Conversation history tracking

- Session status management (active, completed, archived)

- Topic categorization

- Search and filtering capabilities

- Session export and print functionality

User Management & Organizations

4. Multi-Tenancy System

- Organizations: Church/counseling center support

- Roles & Permissions: User, Counselor, Org Admin, Platform Admin

- Organization Members: Role-based access control

- License Management: Organization subscription tracking

5. Authentication & Authorization

- User registration and login (email/password)

- JWT access tokens with refresh token rotation

- Session expiration handling with graceful degradation

- Role-based route protection

- Platform admin capabilities

6. User Profiles

- Profile management (name, email, preferences)

- Preferred translation selection

- Comparison translations configuration

- Password change functionality

- Organization membership display

Session Notes & Journaling

7. Note-Taking System

- Session Notes: Add notes to any conversation session

- Private Notes: Counselor-only private notes

- Note Count Badges: Visual indicators on history page

- Author Tracking: Display note author and timestamp

- Character Limits: 5000 character limit per note

- Keyboard Shortcuts: Ctrl+Enter to submit

Archive & History Management

8. Conversation Archive

- Archive completed conversations (subscription feature)

- 30-day retention before permanent deletion

- Restore archived conversations

- Soft delete pattern for data recovery

- Archive status indicators

9. History Enhancements

- Note count badges on conversation list

- Search functionality across conversations

- Date range filtering

- Topic-based filtering (placeholder for future)

- Conversation excerpts

Administrative Features

10. Admin Dashboard

- User management (list, search, activate/deactivate)

- Organization management (list, view details)

- Platform metrics and statistics

- Base admin interface for monitoring

11. Automated Cleanup Jobs

- Scheduled deletion of expired archived sessions

- 30-day retention policy enforcement

- Background job processing

Export & Print Features

12. Session Export

- Print-friendly session view

- Full conversation history

- Scripture references included

- Strong's definitions included

- Professional formatting

Safety & Content Moderation

13. Safety Service

- Content moderation for inappropriate requests

- Crisis detection and resource provision

- Grief support detection and resources

- Safeguards against harmful content

Recent Critical Fixes

14. Error Handling Improvements

- Notes Loading: Graceful handling of empty notes (no false errors)

- Session Timeout: Automatic redirect to home as guest when session expires

- Global Error Handling: Axios interceptor for 401/403 responses

---

Current Application Features Summary

For End Users

- AI-powered Christian counseling conversations

- Scripture references with multiple translations

- Strong's concordance word studies

- Session history and search

- Note-taking and journaling

- Archive conversations (subscription feature)

- Export and print sessions

- Profile and preference management

For Counselors

- View shared sessions from users

- Add notes to counselee sessions

- Private counselor-only notes

- Oversight and monitoring capabilities

For Organization Admins

- Manage organization members

- Assign roles and permissions

- Monitor organization usage

- License management

For Platform Admins

- User management across all organizations

- Organization management

- Platform-wide metrics

- System monitoring

- Cleanup job management

---

High-Level Tasks to Complete for Release

PHASE 1: Core Features (REQUIRED FOR BETA)

1. Share Functionality

Priority: HIGH | Estimated Effort: Medium

- Implement share modal UI with token generation

- Add copy-to-clipboard functionality

- Configure expiration date options (7 days, 30 days, never)

- Backend endpoint integration (schema already exists)

- Share link validation and access control

Impact: Critical for counselor collaboration feature

2. Counselor Dashboard

Priority: HIGH | Estimated Effort: Large

- Build counselor dashboard to view shared sessions

- Implement permission checks for viewing/adding notes

- Display list of sessions shared with counselor

- Filter and search shared sessions

- Role-based UI elements

Impact: Core feature for counselor user type

3. Organization Page Enhancements

Priority: MEDIUM | Estimated Effort: Medium

- Enhanced organization settings interface

- Member invitation system

- Usage statistics per organization

- License status display

- Organization profile management

Impact: Important for organizational customers

---

PHASE 2: Authentication & Security (REQUIRED FOR PRODUCTION)

4. Email Verification

Priority: HIGH | Estimated Effort: Medium

- Send verification emails on registration

- Email verification endpoint and token validation

- UI to show verification status

- Resend verification email option

- Block unverified users from certain features

Impact: Security and spam prevention

5. Password Reset Flow

Priority: HIGH | Estimated Effort: Medium

- "Forgot password" UI on login page

- Send password reset emails

- Reset token generation and validation

- New password form with confirmation

- Token expiration handling

Impact: Essential for user account recovery

6. Security Review

Priority: CRITICAL | Estimated Effort: Large

- Review and configure CORS settings for production domains

- Implement rate limiting on authentication endpoints

- Audit all authentication flows for vulnerabilities

- SQL injection vulnerability scan

- XSS and CSRF protection verification

- Environment variable security audit

- API key rotation procedures

Impact: Critical for production security posture

---

PHASE 3: Testing (>90% COVERAGE REQUIRED)

7. Test Infrastructure Setup

Priority: CRITICAL | Estimated Effort: Medium

- Configure Jest testing framework for both packages

- Set up coverage reporting (target: >90%)

- Configure CI/CD pipeline for automated tests

- Add test scripts to package.json

- Set up test database for integration tests

Current Status: ~0% coverage, only skeleton test files exist

8. Comprehensive Test Suite

Priority: CRITICAL | Estimated Effort: Very Large

Backend Tests:

- Auth Service (registration, login, token refresh)

- Profile Service (user profile, password change)

- Counsel Service (sessions, notes, scripture)

- Organization Service (org management, members)

- Admin Service (user/org management)

- Guards & Middleware (authentication, permissions)

- E2E tests for critical user flows

Frontend Tests:

- Component unit tests

- Integration tests for key flows

- Authentication context tests

- API integration tests

Impact: Non-negotiable for production deployment

---

PHASE 4: Email & Monitoring (REQUIRED FOR PRODUCTION)

9. Email Notification System

Priority: CRITICAL | Estimated Effort: Large

- Configure email service (SendGrid, AWS SES, etc.)

- Email templates for all notification types:

- Registration verification

- Password reset

- Session sharing notifications

- Organization invitations

- Session expiration warnings (optional)

- Email delivery monitoring

- Bounce and complaint handling

Impact: Critical for user communication

10. Admin Monitoring Enhancements

Priority: MEDIUM | Estimated Effort: Small

- Display automated cleanup job results on admin dashboard

- Show last run time and items cleaned

- Manual trigger for cleanup job

- Cleanup history and logs

- Error notification for failed jobs

Impact: Operational visibility

11. Verify Automated Cleanup

Priority: HIGH | Estimated Effort: Small

- Test expired session deletion (30-day retention)

- Verify scheduled job execution

- Add comprehensive logging

- Monitor job performance

- Alert on failures

Impact: Data management and storage costs

---

PHASE 5: Documentation & Deployment Prep

12. Documentation Updates

Priority: MEDIUM | Estimated Effort: Medium

- Clean up outdated TODO comments in code

- User guide for all features

- Admin documentation

- Counselor workflow guide

- API documentation (if exposing public APIs)

- Deployment and operations guide

- Troubleshooting guide

13. Environment Configuration

Priority: HIGH | Estimated Effort: Medium

- Production environment variable setup

- Secrets management (AWS Secrets Manager, Vault, etc.)

- Production database connection strings

- Email service credentials

- OpenAI API key management

- CORS whitelist for production domains

- SSL/TLS certificate setup

14. Error Handling & UX Polish

Priority: MEDIUM | Estimated Effort: Medium

- Consistent error messages across application

- Loading states for all async operations

- Success/failure toast notifications

- Graceful degradation for API failures

- Offline mode messaging

- Network error recovery

---

PHASE 6: Production Deployment

15. Production Infrastructure

Priority: HIGH | Estimated Effort: Large

- Choose hosting platform (AWS, Azure, Vercel, etc.)

- Set up production environment

- Database setup with backups

- Configure monitoring (CloudWatch, DataDog, etc.)

- Set up logging aggregation

- Configure auto-scaling if needed

- CDN setup for static assets

16. Initial Deployment & Beta Testing

Priority: HIGH | Estimated Effort: Medium

- Database migration to production

- Deploy API and Web applications

- SSL/TLS certificate installation

- DNS configuration

- Smoke tests on production

- Beta user group creation (limited users)

- Feedback collection mechanism

- Bug tracking and hotfix process

17. Mobile Testing

Priority: MEDIUM | Estimated Effort: Medium

- Responsive design testing on mobile devices

- Touch interaction optimization

- Mobile browser compatibility

- Performance testing on mobile networks

- PWA considerations (optional)

Note: Deferred to beta phase due to locked-down dev environment

---

Release Readiness Checklist

Completed

- Core AI counseling functionality

- Scripture integration with Strong's

- Multi-tenancy and organizations

- Session notes and journaling

- Archive/restore functionality

- Admin dashboard basics

- Critical bug fixes (session timeout, notes loading)

Blocking Issues for Beta Release

1. Share Functionality - Core feature incomplete

2. Counselor Dashboard - Required for counselor users

3. Email Verification - Security requirement

4. Password Reset - Basic user experience requirement

5. Test Coverage - Currently ~0%, need >90%

6. Email Notifications - Critical for user communication

7. Security Review - Production security audit required

Important but Non-Blocking

- Organization page enhancements

- Admin monitoring improvements

- Documentation polish

- Mobile optimization

---

Estimated Timeline to Beta Release

Conservative Estimate: 6-8 weeks

- Phase 1 (Core Features): 2 weeks

- Phase 2 (Auth & Security): 1.5 weeks

- Phase 3 (Testing): 2-3 weeks

- Phase 4 (Email & Monitoring): 1 week

- Phase 5 (Documentation): 0.5 weeks

- Phase 6 (Deployment): 0.5-1 week

Aggressive Estimate: 4-5 weeks (with dedicated full-time development)

---

Risk Assessment

High Risk

- Test Coverage: Currently at 0%, achieving >90% is significant effort

- Email Infrastructure: Requires third-party service setup and testing

(*** may just connect to the users email ***)

- Security Review: May uncover issues requiring rework

Medium Risk

- Share Functionality: Complex permissions and access control

- Counselor Dashboard: New feature with role-based logic

- Production Infrastructure: Deployment and scaling considerations

Low Risk

- Organization Enhancements: Incremental improvements

- Documentation: Straightforward but time-consuming

- Admin Monitoring: Small, contained features

---

Recommendations

1. Start with Phase 3 (Testing) - Set up infrastructure now, write tests alongside feature development

2. Prioritize Share + Counselor Dashboard - Core differentiating features

3. Implement Email Early - Long lead time for service setup and testing

4. Security Review in Parallel - Don't wait until end

5. Beta Release Strategy - Limited user group, feature flags for rollout

6. Mobile Testing - Can be done during beta with real users

---

Document Last Updated: November 16, 2025

Application Version: Pre-Beta

Status: Development - Critical Fixes Complete, Ready for Phase 1